Platform : verify with Nick that he accesses the platform correctly.
Color Set for new implementation
 get from Nick a screen copy or FIVB graphical chart

Nicolas gives to Gpo
content list of new platform
existing content list of Development platform (Diego)

For the production sytem :
OneDrive will be used to store excel files
FIVB will update regularly its excel files to OneDrive environment in order to refresh information.
schedule :
a project meeting of 1 hour has to be scheduled for the 31/05
- Thierry will participate (schedule after 10:30)
ASAP get content list
ASAP get content validation from Nick.
6/06 training session : Gpo will attend
a project meeting of 1 hour will take place at the end of training session
During this training session, some modification / enrichment could be done with the support of Nicolas.
Project Phase 1 Go Live will be pronounced on 9/06 latest, and the platform will be in production.
As per today, a set of 10 consulting man/days have been bought by FIVB.
At the end of Phase 1, this set of man/days will be exhausted.
Phase 2 will start that will include (not exhaustive)

Consulting support for existing live platform.
Migration towards finale internal FIVB infrastructure (Amazon or Azur)
Consulting architecture support
Extend functionalities to other widgets / datasources